Change Impact Analysis Worksheet

| Project Name | Project Reference Number | Prepared By (print) | Preparer’s Initials |
| --- | --- | --- | --- |
| Customer | Contact | Contact’s Phone # | Date Prepared |

| 1. | Identify any existing requirements in the baseline that conflict with the proposed change. (Identify existing requirements that support the proposed change.) |
| --- | --- |
| 2. | Identify any other pending requirement changes that conflict (support) with the proposed change. |
| 3, | What are the consequences (positive or negative) of not making the change? |
| 4. | What are possible side effects or other risks (or opportunities) of making the proposed change? |
| 5. | How will the change affect customers (those buying) and end users (those using)? |
| 6. | Will the proposed change adversely (or positively) affect performance requirements or other quality attributes? |
| 7. | Is the proposed change feasible within known technical constraints and current staff skills? |
| 8. | Will the proposed change place unacceptable demands on any computer resources required for the development, test, or host environments? |
| 9. | Must any tools be acquired to implement and test the change? |
| 10. | How will the proposed change affect the sequence, dependencies, effort, or scheduled duration of any tasks currently in the project plan? |
| 11. | Will prototyping or other user input be required to verify the proposed change? |
| 12. | How much effort that has already been invested in the project will be lost if this change is accepted? |
| 13. | Will the proposed change cause an increase in product unit cost, such as by increasing third-party product licensing fees? |
| 14. | How will the change affect any marketing, manufacturing, training, or customer support plans (positively or negatively)? |

Copyright © 1999 by Karl E. Wiegers. Permission to use, modify, and distribute is granted.